PROJECT CHARTER

- PROJECT OVERVIEW

- Project Name	: Chrono Stock

- Document Version: 1.0

- Date: 21 June 2026

- Project Sponsor/Client: N/A (internal academic project)

- Project Manager/Lead Developer: Vezinduna M. Ndlovu

- Budget: N/A (internal academic project)

- BUSINESS CASE AND OBJECTIVES

  - PROBLEM STATEMENT

Chrono Stock will tackle the lack of a structured, smarter ways for managing laboratory inventory, where being dependent on spreadsheets and manual tracking leads to errors such as improper storage of incompatible materials, unnoticed degradation, inaccurate stock levels, and weak traceability.

  - PROJECT OBJECTIVES

- Objective 1: Digitize laboratory inventory management to replace spreadsheets, reduce manual workload, and minimize inventory errors such as misplacement, duplication, and untracked consumption.

- Objective 2: Enforce chemical and biological storage safety by automatically assigning safe storage locations based on material properties.

- Objective 3: Maintain full traceability and compliance through comprehensive logging of all inventory actions, including receipt, movement, usage, and disposal, with audit-ready reporting.

- Objective 4: Provide predictive inventory intelligence by monitoring consumption rates, forecasting demand, and supporting initiative-taking reordering to prevent stock shortages.

- Objective 5: Improve stock reliability by detecting early risks such as unexpected depletion or material degradation before labelled expiry dates.

- Objective 6: Deliver a user-friendly interface that visually represents inventory levels, storage relationships, and system insights to support efficient decision-making and resource planning.

- SCOPE DEFINITION

  - IN-SCOPE

- Centralized lab inventory database for managing chemical and biological materials.

- Real-time inventory tracking system for stock levels and item movement

- Rule-based compatibility engine to prevent unsafe co-storage of materials.

- Automated storage location assignment based on safety rules and constraints.

- Inventory item management (add, update, remove, and categorize materials)

- Usage tracking system to record consumption of reagents, and samples.

- Expiry and degradation monitoring with alerts for unexpected risk

- Predictive consumption analytics to estimate usage rates and future shortages.

- Full audit trail logging of all inventory actions for traceability and compliance

- Basic dashboard interface showing inventory status, risk indicators, and alerts.

- Visual representation of storage relationships

- Search and filtering tools for quickly locating items in the inventory system.

- Notification system for low stock, expiry risks, and storage conflicts

  - OUT-OF-SCOPE

- Integration with external laboratory information management systems (LIMS)

- Direct integration with IoT sensors or barcode scanning hardware

- Full mobile application

- Multi-institution or cross-lab inventory sharing.

- Visualization of storage facilities in 3D.

- User authentication systems with enterprise-grade single sign-on (SSO) integration

- MILESTONES AND TIMELINES

Note: Detailed task breakdowns to be managed in the Work Breakdown Structure.

| Milestone | Target Completion Date | Dependencies |
| --- | --- | --- |
| M1: Requirements Sign-off (URD/SRS) | 01 July 2026 | None |
| M2: Architecture & Design Approved | 24 July 2026 | M1 |
| M3: Core Functionality Developed | 11 September 2026 | M2 |
| M4: Testing & QA Completed | 02 October 2026 | M3 |
| M5: Deployment & Handover | 15 October 2026 | M4 |

- STAKEHOLDERS’ ROLES AND RESPONSIBILITIES

| Role | Name/Target Group | Responsibility |
| --- | --- | --- |
| Project Sponsor | N/A | Provides funding, strategic direction, and final project approval |
| Project Developer | Vezinduna | System architecture, backend/frontend implementation, testing, and deployment |
| End Users | Laboratory technicians, researchers, lab managers | Use the system for daily inventory management and participate in UAT feedback |
| Test Users | Selected lab staff | Conduct testing, report bugs, and validating system functionality before release |
| Safety Officer | Lab safety or regulatory personnel | Ensuring system supports safety rules, audit logs, and compliance requirements |

- APPROVALS

Sponsor Signature	: N/A 					Date: N/A

Project Lead Signature	: V.M. Ndlovu			 	Date: 6/21/2026